E Asset Tracking

Group Meeting

|  |  |  |  |
| --- | --- | --- | --- |
| Date | Who attended | Time Started | Time Finished |
| 02 May 2018 | AB, FW, JS, RW, DM | 8:20 |  |

Agenda

* Prototype
* Report
* System Architecture
* Poster
* Final Audit
* Client presentation date
* Client Submission

Notes

* Prototype
  + Jordan demonstrated prototype
    - Distance
    - Accelerometer
    - Water sensor
  + Dillon will need to work on refining the report
* Report
  + Report practically finished, should be done tonight, formatting on google drive is hell
  + Alisha and Franklin to polish everything off tonight
* System Architecture
  + Jordan remade the system architecture diagram, more detailed
  + Woojin to look through the accompanying text document to identify any possible improvements to link the system to the specific environment of the oil rig
* Poster
  + Current version needs work, whole group to work on it once they’ve finished their respective deliverable
  + Rob will make add a landscape version of the poster
* Final Audit
* Client Submission
  + Reports, prototype report and system architecture report as pdfs
  + Photos of the prototype
  + System Architecture Diagram as image

Action Items

|  |  |  |
| --- | --- | --- |
| Item | Date Due | People Responsible |
| Prototype Summary | 2/5/2018 | Dillon |
| System Architecture Summary | 2/5/2018 | Jordan Woojin |
| Drive update | 2/5/2018 | Rob |
| Market Analysis Report | 2/5/2018 | Franklin Alisha |
| Email Deliverables to client | 2/5/2018 | Woojin |
| Poster | 3/5/2018 | All |
|  |  |  |
|  |  |  |
|  |  |  |